Test Plan Document

SauceDemo E-Commerce Web Application

| Field | Details |
| --- | --- |
| Project Name | SauceDemo Manual QA Testing Project |
| Application Under Test (AUT) | SauceDemo - https://www.saucedemo.com/ |
| Prepared By | [Dhaval Trivedi] - QA Engineer (Manual Testing) |
| Document Version | 1.0 |
| Date | [3/7/2026] |

# 1. Introduction

This Test Plan defines the scope, approach, resources, and schedule for manual testing activities performed on SauceDemo, a demo e-commerce web application used for QA practice. SauceDemo simulates a real online store (Swag Labs) covering login/authentication, product browsing, sorting, cart management, and checkout — making it a realistic environment for demonstrating end-to-end manual testing skills.

# 2. Objective

The objective of this testing effort is to:

- Validate that all core functional flows (login, product browsing, cart, checkout, logout) work as expected.

- Identify functional, UI, negative, boundary, and performance defects across different simulated user types.

- Document test cases, execution results, and discovered bugs following industry-standard QA documentation practices.

- Build a portfolio-ready artifact demonstrating manual testing competency for a QA Engineer / SDET role.

# 3. Scope

## 3.1 In Scope

- Login / Authentication module (valid, invalid, locked-out, and special test users)

- Product Inventory listing, product images, and Add to Cart / Remove functionality

- Sorting and filtering of products (Name A-Z/Z-A, Price low-high/high-low)

- Shopping Cart management (add, remove, continue shopping, checkout navigation)

- Checkout flow (customer information form, order overview, order completion)

- Logout and session handling

- Cross-user testing using SauceDemo's built-in test accounts (standard_user, locked_out_user, problem_user, performance_glitch_user, error_user, visual_user)

## 3.2 Out of Scope

- Backend / API / database-level testing (no accessible backend for this public demo app)

- Payment gateway integration testing (checkout is simulated, no real payment processing)

- Automated test scripting (this project is strictly manual testing; automation may be a future enhancement)

- Cross-browser and cross-device compatibility testing (out of scope for this iteration)

# 4. Test Strategy / Approach

Testing will be performed manually using black-box testing techniques, based on functional requirements inferred from observed application behavior. The following techniques will be applied:

- Equivalence Partitioning & Boundary Value Analysis - for form fields (login, checkout)

- Positive Testing - verifying the application behaves correctly with valid inputs

- Negative Testing - verifying appropriate handling of invalid inputs and edge cases

- Exploratory Testing - using SauceDemo's special test users (problem_user, visual_user, performance_glitch_user, error_user) to surface intentionally seeded defects

- UI Testing - verifying layout, alignment, and visual consistency across pages

- Regression Testing - re-verifying core flows after any observed defect is reported

# 5. Test Environment

| Item | Details |
| --- | --- |
| Application URL | https://www.saucedemo.com/ |
| Browser(s) | Google Chrome (latest stable) |
| Operating System | Windows 11 |
| Test Data / Accounts | standard_user, locked_out_user, problem_user, performance_glitch_user, error_user, visual_user (password: secret_sauce for all) |
| Test Management | Microsoft Excel (Test Cases & Bug Report) |

# 6. Entry Criteria

- Application under test is accessible and stable at the given URL

- Test cases have been written and reviewed

- Test data (user accounts) is available and documented

# 7. Exit Criteria

- All planned test cases have been executed

- All identified defects have been logged with severity and priority

- No open Critical/Major defects remain undocumented

- Test summary report has been shared with stakeholders

# 8. Test Deliverables

- Test Plan Document (this document)

- Test Case Suite (Test_Cases_SauceDemo.xlsx) covering 6 modules

- Bug Report (Bug_Report_SauceDemo.xlsx) with 7-8 documented defects

- Test Summary / Execution Report

# 9. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer (You) | Test planning, test case design, execution, defect reporting |
| Developer (Simulated) | Defect triage and fixes (not applicable - public demo app) |

# 10. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Public demo app may change/update its known bugs over time | Re-validate test cases periodically; note the date of last verification |
| Limited scope - no backend/API access | Clearly document out-of-scope items in this plan |
| No real environment to test payment/security in depth | Focus on UI, functional, and behavior-based testing instead |

# 11. Tools Used

- Manual Testing - Chrome DevTools (for console error verification)

- Microsoft Excel - Test case design and bug tracking

- Microsoft Word - Test planning and documentation

- GitHub - Version control and portfolio hosting

# 12. Approval

This Test Plan is considered approved for execution upon completion of review. As this is an independent portfolio project, self-review has been performed against standard QA test planning practices (ISTQB-aligned documentation structure).